Story Points Scale (Fibonacci)

- 1 – Very Easy Task

- 2 – Normal Task

- 3 – Moderate Task

- 5 – Difficult Task

Sprint 1 – Core Setup & Authentication

Epic 1: Project Setup & Configuration

| Story | Description | Story Point |
| --- | --- | --- |
| USN1 | Setup Backend (Node.js + Express) | 2 |
| USN2 | Setup Frontend (React + Folder Structure) | 2 |
| USN3 | Configure MongoDB Connection | 2 |

Epic 2: User Authentication System

| Story | Description | Story Point |
| --- | --- | --- |
| USN4 | User Registration (Renter/Owner) | 3 |
| USN5 | Password Encryption using bcrypt | 2 |
| USN6 | Login with JWT Authentication | 3 |
| USN7 | Role-Based Access Middleware | 3 |

✅ Total Story Points in Sprint 1

2 + 2 + 2 + 3 + 2 + 3 + 3 = 17

Sprint 2 – Property Management & Admin Module

Epic 3: Property Management (Owner)

| Story | Description | Story Point |
| --- | --- | --- |
| USN8 | Add Property | 3 |
| USN9 | Edit Property | 3 |
| USN10 | Delete Property | 2 |
| USN11 | Upload Property Images (Multer) | 3 |

Epic 4: Admin Management

| Story | Description | Story Point |
| --- | --- | --- |
| USN12 | View All Users | 2 |
| USN13 | Approve/Reject Owner Accounts | 3 |

✅ Total Story Points in Sprint 2

3 + 3 + 2 + 3 + 2 + 3 = 16

Sprint 3 – Booking System & Dashboard

Epic 5: Booking Management

| Story | Description | Story Point |
| --- | --- | --- |
| USN14 | Send Booking Request | 3 |
| USN15 | Owner Approve/Reject Booking | 3 |
| USN16 | Booking Status Tracking | 3 |

Epic 6: Dashboard Development

| Story | Description | Story Point |
| --- | --- | --- |
| USN17 | Renter Dashboard | 3 |
| USN18 | Owner Dashboard | 3 |
| USN19 | Admin Dashboard | 5 |

✅ Total Story Points in Sprint 3

3 + 3 + 3 + 3 + 3 + 5 = 20

Total Story Points Calculation

- Sprint 1 = 17

- Sprint 2 = 16

- Sprint 3 = 20

Total Story Points =

17 + 16 + 20 = 53

Number of Sprints = 3

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 53 / 3

Velocity ≈ 18 Story Points per Sprint

Final Result

Your team’s estimated velocity is:

18 Story Points per Sprint

This means your team can comfortably complete around 16–18 story points in each sprint.