Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS82222 |
| Project Name | HouseHunt – Finding Your Perfect Rental Home |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register as Renter or Owner using email and password | 3 | High |  |
| Sprint-1 |  | USN-2 | As a user, my password will be encrypted before storing | 2 | High |  |
| Sprint-1 |  | USN-3 | As a user, I can login using email and password | 3 | High |  |
| Sprint-1 |  | USN-4 | As a user, I receive JWT token after login | 2 | High |  |
| Sprint-1 |  | USN-5 | Role-based access control (Admin/Owner/Renter) | 3 | High |  |
| Sprint-2 | Property Management | USN-6 | As an owner, I can add a property | 3 | High |  |
| Sprint-2 |  | USN-7 | As an owner, I can edit property details | 3 | Medium |  |
| Sprint-2 |  | USN-8 | As an owner, I can delete property | 2 | Medium |  |
| Sprint-2 |  | USN-9 | As an owner, I can upload property images | 3 | High |  |
| Sprint-2 |  | USN-10 | As a renter, I can view/search properties | 3 | High |  |
| Sprint-3 | Booking System | USN-11 | As a renter, I can send booking request | 3 | High |  |
| Sprint-3 |  | USN-12 | As an owner, I can approve/reject booking | 3 | High |  |
| Sprint-3 |  | USN-13 | As a renter, I can track booking status | 2 | Medium |  |
| Sprint-3 | Dashboard | USN-14 | Renter dashboard with booking history | 3 | Medium |  |
| Sprint-3 |  | USN-15 | Owner dashboard with property & booking details | 3 | Medium |  |
| Sprint-3 |  | USN-16 | Admin dashboard to manage users & properties | 5 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 13 | 22 Feb 2025 |
| Sprint-2 | 14 | 6 Days | 24 Feb 2025 | 01 Mar 2025 | 14 | 01 Mar 2025 |
| Sprint-3 | 19 | 6 Days | 03 Mar 2025 | 08 Mar 2025 | 19 | 08 Mar 2025 |

Velocity Calculation

Total Story Points = 13 + 14 + 19 = 46

Number of Sprints = 3

Velocity = Total Story Points / Number of Sprints

Velocity = 46 / 3

Velocity = 15 Story Points per Sprint (Approx.)

Average Velocity Per Day (If Sprint Duration = 6 Days)

Velocity per Sprint = 15

Average Velocity per Day = 15 / 6

= 2.5 Story Points per Day

Burndown Chart Explanation

- X-Axis → Sprint Days (1–6)

- Y-Axis → Remaining Story Points

- The line gradually decreases as tasks are completed.

- If tasks are completed on time → Ideal line matches Actual line.

- If delay happens → Actual line remains above ideal line.